CSCI 4950
Nicholas Moss

Schedule:

June 9th – 13th
Week 1:
Read chapter 22 from Paradigms of A.I. Programming: Case Studies in Common Lisp
Present notes on Friday, discuss the scheme interpreter.
Test out the scheme interpreter from the book.

June 16th – 20th
Week 2:
Start implementing a basic idea for the lisp interpreter.
Figure out how functions are stored.
Look at implementing recursion if necessary.

June 23th – 27th
Week 3:
Interpreter should be able to evaluate basic arithmetic expressions.
Recognize invalid s-expressions, or if a function doesn't exist or is unable to be interpreted.
Figure out how to handle logic errors like division by 0 if necessary.
Start implementing the ability to store functions.
Evaluate control functions like if and progn, and, not, or etc.

June 30th – July 4th
Week 4:
Have some control functions implemented.
Begin looking at a macro system.

July 7th - July 11th
Week 5:
Figure out how to implement a macro system.
Have certain functions built into the interpreter such as the control functions.
Begin looking at how looping macros are handled in LISP.

July 14th – July 18th
Week 6:
Continue working on the macro system.
Continue working on any of the other areas if not already implemented.

July 21st – 27th
Week 7:
Implemented the ability to load and store files.
Interpreter should be nearing completion.

July 28th – July 29th
Week 8:
Finish the interpreter.